Project Planning Phase: Project Planning Template

Header Information:

- Title: Project Planning Phase – Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

- Team Name: Comic Craft

- Team ID: SWTID-2026-8103

- Date: 02 October 2026

- Maximum Marks: 5 Marks

1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | [Member Name] |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | [Member Name] |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | [Member Name] |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | [Member Name] |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | [Member Name] |
| Sprint-2 | Dashboard | USN-6 | [Describe Dashboard User Story] | [Points] | [Priority] | [Member Name] |

2. Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | [Completed] | [Actual Date] |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | [Completed] | [Actual Date] |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | [Completed] | [Actual Date] |

3. Velocity Formula & Calculation

The template defines average velocity (AV) per iteration unit (story points per day) as:

AV=velocitysprint duration=2010=2 story points/day

Note on Template Error: The formula graphic provided in the template source document displays the text label sprint durationvelocity, but performs the calculation as 2010=2. Mathematically, Velocity (20 points)÷Sprint Duration (10 days)=2 story points/day.

4. Burndown Chart Concept

A Burndown Chart is a graphical representation displaying remaining work versus time across a sprint or project release cycle. It tracks:

- Ideal Work Remaining Line: A straight diagonal line representing steady, planned progress from total sprint points to zero.

- Actual Work Remaining Line: The real-time line representing completed user stories over time to spot delays or velocity spikes.